AACE — Status Update

Post-meeting recap, Sprint 1 results, new roadmap, blockers

| To | Manager |
| --- | --- |
| From | Ahlonko — AACE Project Lead |
| Date | June 8, 2026 |
| Subject | Sprint 1 complete · Pivot in motion · eBay developer access blocked |

# 1. Executive Summary

Following our 1:1, I redirected the project from a pure arbitrage detector toward a reseller profit engine. Sprint 1 shipped end-to-end this week — the dashboard now ranks live opportunities by net profit after marketplace fees and shipping, across six platforms including eBay, Amazon, StockX, Mercari, and Facebook Marketplace. Sprint 2 (real eBay sold-comps) is partially blocked: eBay rejected my Developer Program registration. I have a clear three-track workaround that keeps us moving.

# 2. What We Aligned On In The Meeting

Recapping the direction you gave so we are on the same page going forward:

- Hide the All Live Deals search panel — operator-facing only, not consumer search.

- Rank opportunities by best spread / best margin, not by arbitrary score.

- Treat external sources (eBay, Amazon, StockX, Mercari, FB Marketplace) as the resale market — we buy on deal sites, sell there.

- Calculate true net profit after platform fees and shipping. Never show an opportunity that loses money once costs are factored in.

- Future agent should search Google actively for deals, not just monitor deal aggregators.

- Eventually auto-post resale listings on our behalf — with a human-review queue first.

- Margins are better on new items and on Facebook Marketplace (no platform fees on local pickup).

# 3. What Shipped — Sprint 1 (Complete)

All five Sprint 1 items are live in the dashboard, verified on real production data.

## 3.1 Dashboard Changes

- Removed All Live Deals search panel as requested.

- Added Best Profit Opportunities panel at the top of the dashboard.

- Added Platform selector dropdown — switches the math live across 6 marketplaces.

- Added Shipping estimate input — defaults to $8, operator can override per scenario.

- Each opportunity row now shows: Buy $, Resale $, Platform Fee $, Shipping $, Net Profit $, ROI %.

- Opportunities sorted by Net Profit descending — best margin first.

- Green confirmation line: "X opportunities · Y profitable on [platform] after fees + $Z shipping".

## 3.2 Verified On Real Data

First full end-to-end run captured live arbitrage that exists today:

| Product | Buy $ | Resale $ | Fee $ | Net $ | ROI % |
| --- | --- | --- | --- | --- | --- |
| Top result (Amazon) | $2.74 | $22.99 | $3.45 | $10.51 | 383.6% |
| Apple Watch Series 11 GPS | $266 | $329 | $49.35 | $5.65 | 2.1% |

Result: 20 opportunities surfaced, 12 profitable on Amazon after fees + $8 shipping. The system correctly flags marginal deals (like the Apple Watch at 2.1% ROI) vs strong ones (the $10.51 net at 384% ROI). This is exactly the operator decision-support you asked for.

# 4. New 4-Sprint Roadmap

The roadmap was rewritten to align with the pivot. Sprint 1 is done. Sprint 2 is partially blocked (see Section 5).

| Sprint | Theme | Deliverables | Status |
| --- | --- | --- | --- |
| Sprint 1 | Profit-ranked dashboard | Hide All Live Deals · platform fee model · net profit calc · ROI · sort by margin | DONE |
| Sprint 2 | Real resale comps | eBay sold-comps connector · replace max_price proxy with real sold-average · feed worker pipeline | BLOCKED |
| Sprint 3 | Auto-post pipeline | eBay Listing API draft mode · human-review queue in dashboard · approval triggers live publish | PLANNED |
| Sprint 4 | Platform expansion | Add Amazon, Mercari, StockX, FB Marketplace connectors · Google Custom Search active connector | PLANNED |

# 5. Current Challenges

## 5.1 eBay Developer Registration Rejected

eBay declined my Developer Program signup. Without it, I cannot pull real sold-listing data from eBay, which is the gold-standard resale baseline we need for accurate net-profit numbers in Sprint 2.

Likely root cause: the application was submitted from a fresh eBay account with no buying or selling history. eBay's screening system favors established users.

Three-track mitigation already underway:

- Track A — Appeal: file a re-application with a real eBay buyer account (one that has actual purchase history). 2-5 business day turnaround.

- Track B — Scaffold against mocks: build the Sprint 2 connector interface, worker pipeline integration, and dashboard wiring against a mock eBay client. Once the appeal clears, swap in real API calls in one line. Keeps Sprint 2 moving without waiting.

- Track C — Backup data source: prepare a Keepa ($15/mo Amazon price-history API) or SerpAPI Google Shopping ($50/mo) integration as fallback if eBay continues blocking.

## 5.2 Legacy Dashboard Panels Show Empty Data

Six panels left over from the earlier pipeline architecture (Opportunity Summary, Top Products, Alert Rate, Hot Deals, High-Score Opportunities, Daily Opportunities) all show zeros because they read the old database table. They look broken when a manager or stakeholder views the dashboard. Recommend hiding them this week — 5 minute fix — and rewiring them to the new data model in Sprint 4.

## 5.3 Marketplace Fees Are Approximations

The current platform-fee percentages (eBay 13.25%, Amazon 15%, StockX 12.5%, Mercari 12.9%, FB Marketplace 0% local / 5% national) are the public headline rates from each platform's published seller terms. Real-world fees vary by category, seller tier, and promoted-listing fees. Sprint 2 will replace these averages with eBay's actual per-listing fee data from their API. Other platforms remain approximations until we integrate them in Sprint 4.

# 6. Decisions / Approvals Needed From You

| Decision | Why it matters | Urgency |
| --- | --- | --- |
| Approve Keepa or SerpAPI budget ($15-50/mo) if eBay appeal fails | Avoids Sprint 2 stalling on eBay's timeline. Pre-approval lets me sign up the moment it is needed. | This week |
| Hide the 6 legacy dashboard panels | They display empty data and look broken in demos. Cleaner dashboard = better story for stakeholders. | Today |
| Use your eBay account (if you have one with purchase history) for the appeal | Established eBay buyer accounts get approved fast. A fresh account gets auto-rejected (which is what happened). | This week |
| Confirm Sprint 3 auto-post flow: draft -> human review -> publish | Need agreement on the human-review checkpoint before I build the listing API integration. Reduces compliance and brand risk. | Before Sprint 3 |

# 7. Next Steps (This Week)

- File eBay Developer Program appeal with strengthened application data.

- Start Sprint 2 scaffolding: build the eBay resale connector interface against mock data so the pipeline wiring proceeds in parallel.

- Hide the 6 legacy dashboard panels (5 minute cleanup) so the dashboard is presentation-ready.

- If Keepa / SerpAPI budget is approved, register accounts as fallback resale data source.

- Schedule next check-in to review Sprint 2 progress and Sprint 3 auto-post design.

# 8. Bottom Line

Sprint 1 delivered. The dashboard now does what you asked for: it shows operators which deals make money after fees and shipping, ranked by margin, across multiple resale platforms. Sprint 2 is the next force-multiplier — replacing our resale-price estimate with real eBay sold-comp data — and I have a path through the eBay blocker that does not slow us down.